Adamsdown Primary School

Accessibility Plan 2021-24

Access to the Physical Environment

|  | Targets | Strategies | Timescale | Responsibility | Success criteria |
| --- | --- | --- | --- | --- | --- |
| Short Term | - Improve signage and external access for visually impaired people | - Replace external light bulbs immediately when not working - Paint white stripes on edge of all external steps | Autumn Term 2021 | HT/Caretaker | - Safety for the visually impaired is improved within the school environment - Access around the school site is improved |
|  | - Ensure that all disabled pupils can be safely evacuated | - Put in place Personal Emergency Evacuation Plans for identified pupils, where and when necessary - Develop a system to ensure all staff are aware of their responsibilities | Autumn Term 2021 | DHT/All staff | - All disabled children and staff working with them are safe and confident in the event of a fire. |
| Medium Term | - Ensure all fire escape routes are suitable for all | - Request advice from LA Planning Department/ Cardiff and Vale Coalition for Disabled People - Alter any necessary fire doors to make them accessible to disabled users of the school | Summer Term 22 | HT/DHT | - Increased mobility around school premises |
| Long Term | - Address problem of base frame of door leading from old building to walkway | - Liase with LA Architecture to ensure full compliance | Summer Term 2023 | HT/ LA Architect | - Enable wheelchair users to pass through the door independently. |

Access to the Curriculum

|  | Targets | Strategies | Timescale | Responsibilities | Success criteria |
| --- | --- | --- | --- | --- | --- |
| Short Term | - Further increase confidence of staff in differentiating the curriculum | - Undertake audit of staff training needs on curriculum access. - Assign INSET sessions to identified training needs e.g. dyslexia, differentiation, alternative formats for recording | Autumn term 2021/ ongoing | HT/DHT/AHT All staff | - Raised confidence of staff in strategies for differentiation and increased pupil participation. |
| Medium Term | - Review PE Curriculum to make PE accessible to all | - Gather information in accessible PE and Disability Sports - Invite disabled sports people in for particular sessions - Review PE curriculum to include disability sports | Summer 2022 | PE Co-ordinator | - All children able to fully access PE |
|  | - Review all curriculum areas to include disability issues | - Include specific reference to disability equality in all curriculum reviews | Ongoing curriculum monitoring. | SLT/ H&WB team | - Gradual introduction of disability issues into all curriculum areas |
| Long Term | - Ensure disabled children participate equally in after school and lunch time activities | - Survey participation in clubs at lunch and after school by disabled children - Organise additional activities for excluded pupils | Ongoing | Pupil Well-being Co-ordinator | - Disabled children confident and able to participate equally in out of school activities |

Access to Information

|  | Targets | Strategies | Timescale | Responsibilities | Success criteria |
| --- | --- | --- | --- | --- | --- |
| Short Term | - Further engage parents in the life of the school | - Adapt school website to include inclusive information in a variety of languages (Google translate) - Use Schoop to send letters home (translate option) | AutumnTerm 2021 ongoing | HT | - Enhanced access to information for parents |
| Medium Term | - Ensure all staff are aware of guidance on accessible formats | - Guidance to staff on dyslexia and accessible information | Spring Term 2021 | HT/DHT | - School produces routine information to children in more accessible ways |
| Long Term | - Review information to parents/carers to ensure it is accessible | - Consult parents/carers about access needs when child is admitted to school - Review all letters home to check reading age/Plain English - Produce newsletter in alternative formats e.g. large print, Braille, where and when necessary. | Summer Term 2021/ ongoing | HT/DHT/ TG | - All parents receive information in a format that is accessible e.g. large print |